## Slide 1: Scrum-Agile
An explanation of this agile approach and how it compares to waterfall

## Slide 2: Scrum Roles
Product Owner: This person defines the tasks that need to be completed and manages the product backlog. Their importance lies in the management of the work that must be completed for the project to be successful.
Scrum Master: This person is the Scrum coach for the team. They help to guide the team in using agile, and they help facilitate interaction between the team and anyone outside the team.
Tester: This person or group of people design test cases and help to test the product to ensure quality. They are not expected to be the sole person responsible for the test, but to help the team work together to ensure quality.
Developer: This person or group of people do the physical coding of the product. They help to define the length of time that each task will take, and they work together with the team to build the product.

## Slide 3: Scrum Phases
1: The product owner defines the product backlog
2: A sprint planning meeting is held to define the sprint backlog, which is a list of the task that will be completed during the sprint based on the time allotted and the importance of each task.
3: The sprint begins, and each task is removed from the backlog as it is completed.
4: After the sprint is complete, a sprint review and sprint retrospective are held to evaluate the sprint, recognize successes, and make changes as necessary to improve the next sprint.

## Slide 4: Response to the Major Change During the Sprint
Waterfall
Manage change by building an air-tight contract beforehand.
Prevent scope-creep by denying changes if possible.
If the change cannot be deflected, the project may have to be rolled back to an earlier milestone to incorporate the change.
Agile
Embrace change as a part of the process.
Adapt to the customer demand and reorient to accomplish this task.
Change caused a small disturbance, but it did not derail the process. The amount of rework was minimal in comparison to rolling back milestones.

## Slide 5: Factors to Consider When Choosing Between Waterfall and Agile
When to Choose Waterfall: The project has a very small amount of uncertainty. Most of the tasks that will need to be completed for this project to be successful are understood from the beginning. There is a need for a well-defined contract to be used between the customer and the solution developer. There is plenty of time to get this project finished.
When to Choose Agile: There is a moderate to high degree of uncertainty in this project. Change is an expected part of this project. The customer is willing to have a relationship with the solution developer during this process where communication and change will be necessary. This project must be completed quickly.

## Slide 6: References
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. John Wiley & Sons, Inc.